# Phase 1 Knowledge Management Gap Assessment

Internal SOW negotiation and implementation planning paper

Unified NSIPA G2P Platform

Version 2.0 | 29 September 2026 | Swift Solution Pvt Ltd.

| Document status | Approved use |
| --- | --- |
| Internal advisory document | Do not issue as a contractual commitment or approved government requirement |

# Executive conclusion

The proposed KMS scope is suitable as a discovery, governance, contextual-help and continuity workstream, but it is not yet a complete production KMS commitment. The SOW must retain a technical decision gate, quantify all assets and integrations, assign government content authority and distinguish design acceptance from deployment acceptance.

The primary SOW now incorporates the approved direction: operational knowledge mapping, institutional governance, contextual guidance, bounded content production, technical feasibility, data protection and continuity. This gap assessment should remain an internal control record.

# 1 Confirmed strengths

OpenG2P is treated as modular rather than as one monolithic application.

No complete native OpenG2P KMS is assumed.

Government policy and content authority are separated from technical feasibility.

Contextual guidance and institutional capability are treated as related but distinct uses.

Production engineering, hosting, migration and national rollout require express allocation.

# 2 Remaining decisions

| ID | Decision | Required owner | Risk if unresolved |
| --- | --- | --- | --- |
| K01 | Selected programme, workflow, pilot sites, roles, channels and languages | PMO and agency | Unbounded content and design scope |
| K02 | Authoritative SOP, rule, public wording and exception owners | Agency | Incorrect or unauthorised guidance |
| K03 | Repository, CMS, search, editorial workflow and analytics | OORU and agency | Architecture cannot progress to production |
| K04 | Identity, role and permission filters | OORU and security owner | Restricted or personal information exposure |
| K05 | Contextual-help integration and actual workflow-state source | OORU | Guidance may be shown in the wrong context |
| K06 | Content, translation, review and training quantities | Contracting parties | Pricing and acceptance dispute |
| K07 | Government knowledge operating unit and deputies | Agency | No sustainable stewardship |
| K08 | BOT receiving team and readiness test | PMO and agency | Handover cannot be accepted objectively |
| K09 | DPIA, processing roles and approved data use | Government DPO and security | Regulatory and privacy exposure |

# 3 Recommended bounded work packages

| ID | Work package | Acceptance artefact |
| --- | --- | --- |
| KM-01 | Evidence and operational knowledge baseline | Source, authority, workflow, exception, ownership and gap register |
| KM-02 | Taxonomy and editorial governance | Content model, templates, metadata, RACI and lifecycle |
| KM-03 | Knowledge-enabled UX | Role and state-linked guidance prototype and source map |
| KM-04 | Bounded content and capability assets | Counted exemplar or production assets and role-capability matrix |
| KM-05 | Technical requirement and feasibility | Existing, reuse, integrate, build, defer or incompatible disposition |
| KM-06 | Validation and continuity | Findings, backlog, operating model and handover-readiness record |

# 4 Scope safeguards

No uncounted nationwide SOP, article, media, translation or training commitment.

No product name becomes the approved KMS until security, workflow, hosting and operating ownership are confirmed.

No contextual guidance integration is committed without an approved role and state mechanism.

No AI search, assistant or drafting service enters production without separate approval, evaluation and access controls.

No technical runbook is accepted as accurate unless authored or approved by the responsible engineering owner.

# 5 Disposition into issue package

| Gap-assessment output | Disposition |
| --- | --- |
| Discovery and authority controls | Included in SOW WP-01 and WP-02 |
| Contextual knowledge | Included in SOW UI UX KMS scope and KMS SOP |
| Institutional stewardship and BOT | Included in SOW handover and KMS SOP |
| Frontend engineering clarity | Added as explicit SOW work package |
| Data protection | Added as SOW security and privacy schedule requirement |
| Production KMS product selection | Remains a baseline decision gate |

# 6 Internal approval

| Reviewer | Disposition | Date |
| --- | --- | --- |
| Swift delivery owner |  |  |
| Swift KM lead |  |  |
| Swift frontend lead |  |  |