# Unified NSIPA G2P Joint Execution and Responsibility Framework

UI UX Frontend Engineering and Knowledge Management

Issued by Swift Solution Pvt Ltd.

Version 2.0 | 29 September 2026 | Proposed for confirmation with PMO OORU and designated agencies

| Document status | Approved use |
| --- | --- |
| Proposed responsibility annex | Becomes binding only when incorporated into the signed SOW or working agreement |

# 1 Purpose

This framework defines the proposed division of programme authority, technical authority, experience and frontend delivery, knowledge governance, acceptance and release responsibilities. It does not allocate work merely because a party attended a meeting or demonstrated a component.

# 2 Operating model

| Step | Required handoff or decision |
| --- | --- |
| 1 Programme truth | Designated agencies confirm policy, rules, procedures, exceptions, roles and approved public or staff content. |
| 2 Platform truth | OORU confirms deployed modules, repositories, frontend frameworks, interfaces, permissions, environments and supported extension paths. |
| 3 Experience and knowledge baseline | Swift translates approved evidence into journeys, designs, coded-component requirements, knowledge requirements and acceptance tests. |
| 4 Frontend implementation | Swift implements only the applications and components assigned in the SOW; other engineering owners implement their allocated components. |
| 5 Integration and release | OORU or the named technical owner integrates, reviews and deploys according to the approved environment and release model. |
| 6 Acceptance and continuity | Agency accepts business and content behaviour; technical owner accepts code and deployment; Swift completes agreed handover. |

# 3 Workstream boundaries

| Workstream | Swift responsibility | Boundary |
| --- | --- | --- |
| UI and UX | Research, service design, prototypes, design system, testing and implementation assurance. | Policy and technical capability remain owned by the authorised sources. |
| Frontend engineering | Assigned React, Next.js or Odoo frontend code, components, integrations, tests and documentation. | Only named repositories, modules and releases are included. |
| Knowledge management | Knowledge discovery, taxonomy, governance, contextual-help design, bounded assets and transfer framework. | Government owns authoritative content; platform owner confirms technical service. |
| Developer onboarding | Agreed internal enablement when separately scheduled. | Does not replace government-facing institutional KM. |

# 4 RACI matrix

R = Responsible, A = Accountable, C = Consulted, I = Informed. Each row requires one accountable authority before the related work begins.

| Activity | Agency | PMO | OORU | Swift |
| --- | --- | --- | --- | --- |
| Approve programme workflow and rules | A/R | C | C | C |
| Confirm deployed technical baseline | C | I | A/R | C |
| Approve scope quantities and release priority | A | R | C | C |
| Conduct UX and KM discovery | C | I | C | A/R |
| Approve journeys and beneficiary or staff language | A/R | C | C | R |
| Approve frontend architecture and repository rules | C | I | A/R | C |
| Implement Swift-assigned frontend | C | I | C | A/R |
| Implement other platform components | C | I | A/R | C |
| Approve authoritative knowledge content | A/R | C | I | R |
| Run code review integration and deployment | I | I | A/R | R for assigned code |
| Conduct UAT | A/R | C | C | R support |
| Accept technical release | C | I | A/R | C |
| Approve production release | A | R | R | C |
| Operate knowledge publishing | A/R | C | C | C or bounded support |
| Maintain change and decision register | C | A/R | C | C |

# 5 Decision and approval rights

| Decision | Authorised approval |
| --- | --- |
| Policy, eligibility, operating procedures and public guidance | Designated programme or agency authority |
| OpenG2P capability, repository, API and integration feasibility | OORU or named platform technical authority |
| UX journey and content comprehension | Agency product owner, informed by Swift validation and OORU feasibility |
| Frontend code acceptance | Named repository or technical owner under agreed review rules |
| KMS taxonomy and publication controls | Designated agency knowledge or process owner |
| Scope, release and commercial change | Authorised contracting parties coordinated by PMO |
| Production readiness | Named technical operator and authorised programme owner |

# 6 Progressive execution gates

| Gate | Evidence | Lead and sign-off |
| --- | --- | --- |
| G0 Prioritise | Selected workflow, scope boundary, participants and open dependencies. | PMO coordinates; agency authorises |
| G1 Baseline | Actual modules, frontend, APIs, repositories, environments and business states. | OORU technical; agency business |
| G2 Design | Journeys, prototype, component and knowledge requirements, acceptance tests. | Swift produces; agency and OORU review |
| G3 Engineering ready | Approved backlog, stable contracts or mocks, responsibilities and test plan. | OORU and Swift technical leads |
| G4 Implement | Reviewed code, tests, design assurance and defect disposition. | Assigned engineering owner |
| G5 Accept | UAT, technical acceptance, content approval and release decision. | Agency and OORU |
| G6 Transfer | Source, runbooks, controlled content, training and receiving-team record. | Named operating owners |

# 7 Collaboration and information controls

Use the approved shared repositories and environments; do not create ungoverned production forks.

Use synthetic or authorised masked data for design, engineering and demonstrations.

Record repository access, branch protection, pull-request reviewers and release permissions.

Treat Nigeria-specific schema, status and workflow decisions as open until approved by the named authority.

Do not expose beneficiary data through design tools, logs, analytics or AI systems without documented approval.

Maintain one decision, dependency, risk, change and defect record accessible to the authorised parties.

# 8 Confirmation register

| ID | Decision required | Owner | Due date and status |
| --- | --- | --- | --- |
| C01 | Select priority programme and workflow | PMO and agency |  |
| C02 | Approve module frontend and repository schedule | OORU |  |
| C03 | Approve Nigeria data fields validation and status semantics | Agency |  |
| C04 | Allocate Swift and OORU engineering responsibilities | Contracting parties |  |
| C05 | Approve KMS repository publishing and operating owner | Agency PMO and OORU |  |
| C06 | Approve acceptance authorities and release process | PMO agency and OORU |  |
| C07 | Approve data protection security and environment controls | Government security and DPO |  |

# 9 Approval

| Party | Name and title | Signature and date |
| --- | --- | --- |
| Designated agency |  |  |
| PMO |  |  |
| OORU |  |  |
| Swift Solution Pvt Ltd. |  |  |